EventCase Management Suite

Project Documentation & Development Log

Phase 1: Planning & Requirements

June 1 – June 8, 2025

# 1. Project Overview

## 1.1 Project Title

EventCase Management Suite

## 1.2 Project Description

EventCase Management Suite is a comprehensive web-based platform designed to streamline the end-to-end lifecycle of events — from creation and planning to ticketing, attendee management, feedback collection, and post-event analytics. The system targets event organizers, venue administrators, attendees, and system administrators through a role-based, secure, and scalable architecture.

## 1.3 Project Objectives

- Provide a centralized platform for creating, managing, and publishing events

- Enable seamless ticket booking, payment processing, and QR-code-based check-in

- Facilitate attendee registration with profile and preference management

- Offer session scheduling and speaker management for multi-track events

- Collect and analyze post-event feedback to improve future events

- Generate real-time reports and dashboards for organizers and administrators

- Send automated notifications (email/SMS) for event updates and reminders

## 1.4 Technology Stack (Proposed)

| Layer | Technology |
| --- | --- |
| Frontend | React.js / HTML5 / Tailwind CSS |
| Backend | Node.js with Express.js / Python Django |
| Database | MySQL / PostgreSQL |
| Authentication | JWT (JSON Web Tokens) + bcrypt |
| Payment Gateway | Razorpay / Stripe |
| Notifications | Nodemailer (Email) + Twilio (SMS) |
| Hosting | AWS / Heroku / Vercel |
| Version Control | Git + GitHub |

# 2. Day-by-Day Development Log

Day 1 ¦ June 1, 2025 ¦ Project Title Finalization & Kickoff

Activities Completed:

| # | Task | Details / Output | Status |
| --- | --- | --- | --- |
| 1 | Project Title Finalization | Decided on 'EventCase Management Suite' as the official project name | Completed |
| 2 | Scope Definition | Defined the broad scope: event creation, ticketing, attendee mgmt, feedback, analytics | Completed |
| 3 | Team Role Assignment | Assigned roles: Project Lead, Backend Dev, Frontend Dev, DB Admin, Tester | Completed |
| 4 | Tool Setup | Set up GitHub repository, created project board, configured VS Code workspace | Completed |
| 5 | README Initialization | Created initial README.md with project title and placeholder sections | Completed |

Day 2 ¦ June 2, 2025 ¦ Requirement Gathering & Objective Definition

Functional Requirements Gathered:

- User Registration, Login, and Role Management (Admin, Organizer, Attendee)

- Event creation with title, description, date/time, venue, category, and capacity

- Online ticket booking with multiple ticket types (VIP, General, Student)

- Secure payment processing with confirmation receipts

- QR code generation for each booked ticket

- Session/Schedule management for multi-track events

- Email and SMS notification system

- Feedback and rating submission after events

- Admin dashboard with analytics and reports

Non-Functional Requirements:

- Performance: Page load under 3 seconds for 1000 concurrent users

- Security: HTTPS, password hashing, SQL injection prevention

- Scalability: Modular architecture to support future feature additions

- Usability: Mobile-responsive UI, WCAG accessibility compliance

- Availability: 99.5% uptime SLA

Day 3 ¦ June 3, 2025 ¦ User Role Identification & Actor Definition

Identified User Roles / Actors:

| Role/Actor | Description | Key Permissions |
| --- | --- | --- |
| System Admin | Full system access; manages users, events, and platform configuration | All CRUD, user banning, analytics, system settings |
| Event Organizer | Creates and manages events, sessions, venues, and views reports | Create/Edit/Delete Events, manage sessions, view ticket sales |
| Attendee / User | Registers, browses events, books tickets, and submits feedback | Browse, book tickets, view bookings, submit feedback |
| Guest (Unregistered) | Can browse public events and view details without booking | View events only |
| Venue Manager | Manages venue availability and coordinates with organizers | Edit venue details, confirm event bookings |

Day 4 ¦ June 4, 2025 ¦ Use Case Diagram Preparation

Use Cases Identified:

The following use cases were documented for the EventCase Management Suite:

Actor: Attendee

- UC-01: Register / Sign Up

- UC-02: Login / Logout

- UC-03: Browse Events (by category, date, location)

- UC-04: View Event Details

- UC-05: Book Ticket (select type, quantity, proceed to payment)

- UC-06: Make Payment

- UC-07: Download / View Ticket (QR Code)

- UC-08: Submit Feedback & Rating

- UC-09: View Booking History

- UC-10: Update Profile

Actor: Event Organizer

- UC-11: Create New Event

- UC-12: Edit / Cancel Event

- UC-13: Add Sessions and Speakers

- UC-14: Set Ticket Types and Pricing

- UC-15: View Ticket Sales Dashboard

- UC-16: Send Notifications to Attendees

- UC-17: View Feedback Reports

Actor: System Administrator

- UC-18: Manage User Accounts (activate, suspend, delete)

- UC-19: Manage Event Categories

- UC-20: View Platform-wide Analytics

- UC-21: Configure System Settings

Use Case Diagram (Text Representation):

[ EventCase Management Suite — Use Case Diagram ] <<Actor>> <<System Boundary: EventCase>> [Attendee] ──────► (Register / Login) ──────► (Browse & View Events) ──────► (Book Ticket) ──► <<include>> (Make Payment) ──────► (Download Ticket with QR Code) ──────► (Submit Feedback) [Organizer] ──────► (Create / Manage Event) ──────► (Add Sessions & Speakers) ──────► (Set Ticket Types & Pricing) ──────► (View Sales Dashboard) ──────► (Send Notifications) [Admin] ──────► (Manage Users) ──────► (Manage Categories) ──────► (View Platform Analytics) ──────► (System Configuration)

Day 5 ¦ June 5, 2025 ¦ Data-Based Requirement Analysis

Data Requirements Analysis:

Based on all gathered requirements, the following data entities and their attributes were analyzed:

| # | Task | Details / Output | Status |
| --- | --- | --- | --- |
| 1 | User Data Analysis | Identify user attributes: name, email, phone, role, preferences, login history | Completed |
| 2 | Event Data Analysis | Define event fields: title, desc, category, venue, dates, capacity, organizer | Completed |
| 3 | Ticket Data Analysis | Ticket types, pricing tiers, QR code logic, booking status lifecycle | Completed |
| 4 | Payment Data Analysis | Payment method, transaction ID, status, refund policy handling | Completed |
| 5 | Feedback Data Analysis | Rating scale (1-5), comment, timestamp, linkage to event and user | Completed |
| 6 | Notification Data | Notification types: booking confirm, event reminder, cancellation alert | Completed |

Day 6 ¦ June 6, 2025 ¦ ER Diagram Design

Entity-Relationship Diagram — Entities and Attributes:

The following ER diagram entities were identified and designed for the EventCase Management Suite database:

| Entity | Primary Key | Attributes | Relationships |
| --- | --- | --- | --- |
| User | user_id (PK) | name, email, password_hash, role, phone, created_at | Creates Events, Books Tickets, Submits Feedback |
| Event | event_id (PK) | title, description, category, start_date, end_date, venue_id (FK), organizer_id (FK), status, capacity, created_at | Has Venue, Has Sessions, Has Tickets, Has Feedback |
| Venue | venue_id (PK) | name, address, city, state, pincode, capacity, contact_phone | Hosts many Events |
| Session | session_id (PK) | event_id (FK), title, start_time, end_time, speaker_name, room | Belongs to Event |
| Ticket | ticket_id (PK) | event_id (FK), user_id (FK), ticket_type, price, booking_date, status, qr_code | Belongs to User and Event |
| Payment | payment_id (PK) | ticket_id (FK), amount, payment_date, method, status, transaction_id | Linked to Ticket |
| Feedback | feedback_id (PK) | event_id (FK), user_id (FK), rating (1-5), comment, submitted_at | Belongs to User and Event |
| Category | category_id (PK) | name, description, icon | Classifies Events |
| Notification | notif_id (PK) | user_id (FK), message, type, is_read, created_at | Sent to User |

Key Relationships:

- User (1) ──< Books >── (M) Ticket: One user can book many tickets

- Event (1) ──< Has >── (M) Ticket: One event can have many tickets booked

- Event (1) ──< Has >── (M) Session: One event can have multiple sessions

- Venue (1) ──< Hosts >── (M) Event: One venue can host many events

- User (1) ──< Submits >── (M) Feedback: One user can give feedback for multiple events

- Ticket (1) ──< Generates >── (1) Payment: Each ticket booking has one payment record

- Category (1) ──< Classifies >── (M) Event: One category can have many events

- User (1) ──< Receives >── (M) Notification: User receives multiple notifications

Day 7 ¦ June 7, 2025 ¦ Database Schema & Normalization

Normalized Table Definitions (3NF):

users table:

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| user_id | INT | PRIMARY KEY, AUTO_INCREMENT | Unique user identifier |
| name | VARCHAR(100) | NOT NULL | Full name of user |
| email | VARCHAR(150) | UNIQUE, NOT NULL | Login email address |
| password_hash | VARCHAR(255) | NOT NULL | Bcrypt hashed password |
| role | ENUM | NOT NULL | admin / organizer / attendee |
| phone | VARCHAR(15) |  | Contact number |
| created_at | TIMESTAMP | DEFAULT NOW() | Account creation time |

events table:

| Column | Data Type | Constraint | Description |
| --- | --- | --- | --- |
| event_id | INT | PRIMARY KEY, AUTO_INCREMENT | Unique event identifier |
| title | VARCHAR(200) | NOT NULL | Event title |
| description | TEXT |  | Full event description |
| category_id | INT | FK → categories | Event category |
| venue_id | INT | FK → venues | Venue of the event |
| organizer_id | INT | FK → users | Organizer (user) who created it |
| start_date | DATETIME | NOT NULL | Event start date and time |
| end_date | DATETIME | NOT NULL | Event end date and time |
| capacity | INT | NOT NULL | Maximum attendees allowed |
| status | ENUM | NOT NULL | draft / published / cancelled / completed |

Day 8 ¦ June 8, 2025 ¦ Review, Documentation & GitHub Upload

Today's Tasks:

| # | Task | Details / Output | Status |
| --- | --- | --- | --- |
| 1 | Review All Week's Work | Cross-check requirements, ER diagram, and schema for consistency | In Progress |
| 2 | Finalize Project Documentation | Compile all documents into this master document for GitHub upload | In Progress |
| 3 | Upload to GitHub | Push this document + README update to the project repository | In Progress |
| 4 | Update README.md | Add links to documentation, ER diagram section, and progress summary | In Progress |
| 5 | Team Meeting / Demo | Present Week 1 progress to mentor/team with this document as reference | In Progress |

GitHub Upload Instructions:

- Create a /docs folder in your GitHub repository

- Upload this Word document as: docs/EventCase_ProjectDoc_Week1.docx

- Also paste the README update (see below) into your README.md

- Commit with message: 'Add Week 1 documentation: requirements, ER diagram, schema'

- Push to main branch

Suggested README.md Update (copy-paste this):

## Project Progress ### Week 1 — Planning & Requirements (June 1-8, 2025) - [x] Day 1: Project title finalized — EventCase Management Suite - [x] Day 2: Requirement gathering & objective definition - [x] Day 3: User role identification & actor definition - [x] Day 4: Use case diagram preparation - [x] Day 5: Data-based requirement analysis - [x] Day 6: ER Diagram designed (see docs/) - [x] Day 7: Database schema & normalization - [ ] Day 8: Documentation upload & team review ### Documentation Full project documentation: [docs/EventCase_ProjectDoc_Week1.docx](docs/)

EventCase Management Suite — Week 1 Documentation | Generated: June 8, 2025